**Name: Vivian He**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/8/17 | 3/10/17 |
| 2. Create low fidelity wireframes | 3/9/17 | 3/17/17 |
| 3.Create mid fidelity wireframe | 3/10/17 | 3/20/17 |
| 4.Start creating the basic frameworks | 3/12/17 | 3/22/17 |
| 5. Finish adding all the Html content | 3/14/17 | 3/27/17 |
| 6. Learn how to implement styles I want + experiment | 3/16/17 | 3/29/17 |
| 7. Start styling using css/js | 3/20/17 | 3/30/17 |
| 8. Finish the major styling for all pages | 3/25/17 | 4/1/17 |
| 9. Finish everything except for final touches | 3/31/17 | 4/2/17 |
| 10. Finish project completely | 4/2/17 | 4/2/17 |